**Sprint 1 Plan**

*Product:* $h0pLyf3

*Team:* Fantastic Five

*Sprint Completion Date:* Sunday, October 22, 2017

*Revision:* 1.0

*Revision Date:* October 12th, 2017

*Goal:* We hope to learn the technologies we will be working with, deploy a server, build a basic front end, add some test accounts with dummy data (to make sure logging in, out, and displaying works), and allow the creation of new user accounts.

*Task listing:*

**User Story 1:** As a shopper, I want to be able to login to my account and access my recipes and ingredients.

* Download required frameworks (0/free)
* Set up database (3)
* Set up a server (10)
* Create front end to display login page (9)
* Add test data to system (3)
* Build back end to access database (3)
* Make the login process smooth and look nice (using CSS) (20)

*Team Roles:*

**Connor Thurmond**: Product Owner, Developer

**Anna Lin:** Scrum Master, Developer

**Andrew Gilchrist:** Developer

**Michael Tang:** Developer

**Nikolai Chen:** Developer

*Initial task assignment:*

**Connor Thurmond**: As a shopper, I want to be able to login to my account and access my recipes and ingredients, Download and learn required frameworks well enough to set up a database.

**Anna Lin:** As a shopper, I want to be able to login to my account and access my recipes and ingredients, Download and learn required frameworks well enough to set up a database.

**Andrew Gilchrist:** As a shopper, I want to be able to login to my account and access my recipes and ingredients, Download and learn required frameworks well enough to set up a database.

**Michael Tang:** As a shopper, I want to be able to login to my account and access my recipes and ingredients, Download and learn required frameworks well enough to set up a database.

**Nikolai Chen:** As a shopper, I want to be able to login to my account and access my recipes and ingredients, Download and learn required frameworks well enough to set up a database.

*Initial burnup chart:* To be determined, as we have not discussed burnup charts, and do not yet have access to the physical rooms. We are looking into this issue.

*Initial scrum board:* To be determined, as we have not discussed scrum boards, and do not yet have access to the physical rooms. We are looking into this issue.

*Scrum times:* Our team will meet MWF from 10:30-12:00. The time we meet with a TA is to be determined, as we do not know when our lab times are. We are looking into this issue.