**Sprint #2 Report**

#Sh0pLyf3

Fantastic Five: Connor, Anna, Nikolai, Andrew, Michael

November 6th, 2017

* **Actions to stop doing:** 
  + Stop meeting at 10:30 (change to 10:45)
  + Stop overestimating work time
  + Stop underestimating task times
* **Actions to start doing:** 
  + Start meeting at 10:45
  + Start working together for one (1) hour after each meeting
  + Start multiplying task estimations by 1.5
  + Start keeping ideal and actual burn chart
* **Actions to keep doing:**
  + Keep having efficient scrum meetings
  + Keep communicating via GroupMe
* **Work Completed/Not Completed**
  + **Work Completed:**
    - As a shopper, I want to be able to login to my account on a publicly accessible server so that I can use the application from anywhere.
  + **Work Not Completed:**
    - As a shopper, I need to be able to add my own recipes to the website, as well as remove recipes I no longer use, so that my account is personalized to my taste.
    - As a shopper, I would like a shopping list to be generated from the recipes I have chosen so that I can save time creating a grocery list.
    - As a shopper, I would like to be able to remove ingredients I have from my shopping list, so that I don’t buy extra stuff I don’t need.
* **Work Completion Rate** 
  + **Total Number of User Stories Completed:** 1
  + **Total Number of Estimated Ideal Work Hours Completed:** 18
  + **Total Number of Days:** 14
  + **User Stories Per Day:** 1/14
  + **Ideal Work Hours Per Day:** 1.29
  + **Average User Stories Per Day (Over entire release):** 1/5
  + **Average Ideal Work Hours Per Day (Over entire release):** 2.85

