**Sprint #3 Report**

#Sh0pLyf3

Fantastic Five: Connor, Anna, Nikolai, Andrew, Michael

November 20th, 2017

* **Actions to stop doing:** 
  + We completed all user stories as expected. Our communication and workflow is working. We need to continue with this process.
* **Actions to start doing:** 
  + We completed all user stories as expected. Our communication and workflow is working. We need to continue with this process.
* **Actions to keep doing:**
  + Keep having efficient scrum meetings
  + Keep communicating via GroupMe
  + Keep track of ideal and actual burn chart
  + Keep multiplying task estimations by 1.5
  + Keep meeting at 10:45
  + Keep working as needed after each Scrum meeting
  + Keep using git workflow
* **Work Completed/Not Completed**
  + **Work Completed:**
    - As a shopper, I want to be able to keep track of what I’m buying at the grocery store.
    - As a shopper, I would like a shopping list to be generated from the recipes I have chosen so that I can save time creating a grocery list.
    - As a shopper, I would like to be able to remove ingredients I have from my shopping list, so that I don’t buy extra stuff I don’t need.
    - As a shopper, I want to be able to add my own recipes as well as remove them.
  + **Work Not Completed:**
    - All work completed
* **Work Completion Rate** 
  + **Total Number of User Stories Completed:** 4
  + **Total Number of Estimated Ideal Work Hours Completed:** 45
  + **Total Number of Days:** 14
  + **User Stories Per Day:** 4/14
  + **Ideal Work Hours Per Day:** 3.21
  + **Average User Stories Per Day (Over entire release):** 0.19
  + **Average Ideal Work Hours Per Day (Over entire release):** 2.43

