**Sprint #4 Report**


#Sh0pLyf3

Fantastic Five: Connor, Anna, Nikolai, Andrew, Michael

December 4th, 2017

* **Actions to stop doing:** 
  + We completed most user stories as expected. Our communication and workflow proved successful. Should not expect to get work done over a holiday.
* **Actions to start doing:** 
  + N/A
* **Actions to keep doing:**
  + Keep having efficient scrum meetings
  + Keep communicating via GroupMe
  + Keep track of ideal and actual burn chart
  + Keep multiplying task estimations by 1.5
  + Keep meeting at 10:45
  + Keep working as needed after each Scrum meeting
  + Keep using git workflow
* **Work Completed/Not Completed**
  + **Work Completed:**
    - As a shopper, I want friendlier and easier to use UI, and I want it to look clean on a smartphone as well as a computer.
    - As a shopper, I want permanence in my shopping list, and the list of ingredients to reflect number of servings.
    - As a shopper, I want recipes to have descriptions attached to them.
    - As a developer, I want bugs that are most likely to be encountered during normal use to be removed.
  + **Work Not Completed:**
    - As a shopper I want to be able to search and sort by tags.
* **Work Completion Rate** 
  + **Total Number of User Stories Completed:** 3
  + **Total Number of Estimated Ideal Work Hours Completed:** 45
  + **Total Number of Days:** 14
  + **User Stories Per Day:** 3/14
  + **Ideal Work Hours Per Day:** 3.21
  + **Average User Stories Per Day (Over entire release):** 0.21
  + **Average Ideal Work Hours Per Day (Over entire release):** 2.43

**Burnup Chart**

****